Report to Membership

Date:                     October 7, 2013

Committee:          Information Management

Members:             William C. Chiu, MD, Chair

Suresh K. Agarwal, MD

R. Shayn Martin, MD

Activity Summary:

  - 11/19/2012 – Committee selection of Lightspeed WordPress Scientist Theme home page concept

  - 05/08/2013 – SCCPDS logo designed by Web Developer and adopted by Board of Directors

    - Inspired by the art of compassion and the science of health care

  - 06/14/2013 – Renovated Website launched to www.sccpds.org is live

  - 06/18/2013 – Board of Directors Conference Call and approval of Guidelines for Web Site Content

  - 06/19/2013 – 8 Programs added for total of 51 in Fellowship Program Links

      - 109 ACGME-accredited Surgical Critical Care Fellowship Programs

    - University of Florida, Gainesville

    - Johns Hopkins University, Baltimore

    - St. Joseph Mercy, Ann Arbor

    - Lincoln Medical Center, Bronx

    - Ohio State University Wexner Medical Center

    - University of Pittsburgh Medical Center

    - University of Tennessee, Knoxville

    - Inova Fairfax Hospital, Falls Church

  - 06/20/2013 – Approval of SCCPDS letterhead by Board of Directors

  - 06/20/2013 – Committee decision for voluntary posting of Unfilled Positions on SCC Match Day

  - 07/24/2013 – Approval of Web Site Posting Permission Form by Board of Directors

  - 09/05/2013 – Call for Web Content Contributions to membership using Web E-mail application

Future Directions:

- Call for Web Content Contributions to the Surgical Critical Care Information Center

  - Education Committee Evaluation Toolbox

- Finalize Members Only Project

  - Web Site Log In testing

- Testing of Membership and Committee communication and document collaboration applications

- SCCPDS Outcomes Research

  - Develop database of all Surgical Critical Care Fellowship trainees

    - Name

    - Graduation Year

    - E-mail Address

  - Fellowship Programs Alumni listing

- Outcome After Surgical Critical Care Fellowship Training

  - A Comprehensive National Epidemiologic Profile of almost 30 Years of SCC Fellowship Trainees Since Inception

  - Impact of Acute Care Surgery

- Delegation of Webmaster duties (technical, surveillance, communication, updating, repairs, archiving)

  - To Dora Russell (my Program Coordinator)

History Summary:

  - 05/02/2010 - SCCPDS Web site (sccpds.net) launched – David Spain

  - 01/26/2012 - Ad hoc Committee created to upgrade the SCCPDS Web site

  - 02/05/2012 – Initial meeting at House of Blues (Houston, Texas) – Chiu and Agarwal

    - At Society of Critical Care Medicine Critical Care Congress

  - 02/19/2012 – E-mail communications – Chiu, Agarwal, and Martin

  - 02/20/2012 – Telephone consultation – Chiu and Crookes

    - Bruce Crookes, Chair, EAST Information Management & Technology Committee

  - 02/20/2012 – Telephone consultation – Chiu and Gilbart

    - Terri Gilbart, Application Analyst, Shock Trauma Computer Center

  - 02/20/2012 – Telephone consultation – Chiu and Bame

    - William Bame, UMMS Information Services & Technology

  - 02/28/2012 – E-mail and telephone consultation – Chiu and Eme

    - Christine Eme, CAE, CMP, Executive Director, EAST

  - 03/10/2012 – RFP for Web Portal Development and Maintenance Version 1.0 distributed

  - 03/11/2012 – RFP for Web Portal Development and Maintenance Version 1.1 approved

  - 03/22/2012 – Telephone consultation – Chiu and Leidy

    - Claire Leidy, Program Manager, Maryland Committee on Trauma

  - 03/30/2012 – Telephone meeting – Chiu and Rude

    - Jamie Rude, President and Founder, Humanitects, Inc.

    - Client:  Connecticut State Committee on Trauma

  - 04/05/2012 – Telephone meeting – Chiu and McGurren

    - Felicia McGurren, MBA, Felicia McGurren & Associates

    - Client:  Eastern Association for the Surgery of Trauma

  - 05/01/2012 – Deadline for Proposal Submission

  - 05/15/2012 – SCCPDS Web site (sccpds.net) offline

    - Content Management System Microsoft Office Live closed

  - 05/23/2012 – Referral for Gold Star Web Sites, Ltd.

    - Client:  Central Surgical Association

  - 05/25/2012 – Committee recommendation for selection as new Web development manager

    - Felicia McGurren & Associates

  - 06/19/2012 – Board of Directors Conference Call and approval of Web development manager

    - Felicia McGurren & Associates

  - 07/21/2012 – Board of Directors selection of Website Budget Option

  - 08/14/2012 – Website Development Agreement contract signed and delivered with SOW

  - 09/18/2012 – Old SCCPDS Website reposted as www.sccpds.org with basic search engine added

  - 10/01/2012 – Committee Meeting at Hilton Chicago

  - 10/02/2012 – SCCPDS Annual Meeting at Hilton Chicago

Web Developer Proposal Summary:

- Name:	McGurren & Associates

- Manager:	Felicia McGurren, MBA

- Location:	1117 North Dearborn Street, Chicago, Illinois  60610

- Key Personnel

  - Felicia McGurren, MBA, Project Manager and Primary Point of Contact

  - Michael Eacott, Technical and Creative Consultant

  - Tara Quigley, Content Management Specialist

- Proposed Content Management System:	WordPress (WP)

  - WP is used in 55 million websites and now runs 22% of new websites created in the U.S.

- Costs (estimate $ 6,000 initial):

  - Moving content to new Web site = $ 1,950

  - New content 30 pages = $ 750

  - Members-Only section = $ 750

  - E-Commerce = $ 1,000

  - WordPress plug-ins = $ 400

  - Search Engine Optimization = $ 350

  - Annual Hosting Fee = $ 400